The purpose of this document is to familiarize ESCOs and Marketers (collectively, “E/Ms”) with Orange and Rockland’s (O&R’s) approach towards Electronic Data Interchange (“EDI”) testing in the O&R Retail Choice marketplace.

For ease of understanding, this document has been organized as follows:

|  | Scope of Core I and Core II Testing Enrollment and Usage Testing Billing Reconciliation and Account Change Testing |
| --- | --- |
|  | O&R’s Approach |
|  | Timing |
|  | Requirements and Assumptions |

O&R’s EDI Phase III testing is based on the NY State EDI Collaborative Technical Operating Profile (“TOP”), version 1.0 dated July 20, 2001, and its Supplements.  These documents identify the following business processes as the initial target in EDI transaction testing:

## Core I - Enrollment and Usage Testing

| Process | Description |
| --- | --- |
| Enrollment | Adding a customer to service with a particular E/M. |
| Drop | Removing a customer from service with a particular E/M. |
| Usage | Providing E/M with customer usage information, historical, profile or monthly (current). |

##### Core II – Billing Reconciliation and Account Change Testing

| Process | Description |
| --- | --- |
| Invoice – Utility Rate Ready | The 810 transaction. Daily billed dollars for Utility Single Bill (USB) ESCOs. |
| Remittance | The 820 transaction. Detail and Summary of Utility Single Bill (USB) ESCO payments. |
| Account Change | The 814AC (including Marketer Price Changes and Marketer Sales Tax Exemption Changes and Utility Account Changes). |
| Reinstatements | The 814R (Utility Reinstatements). |

## O&R’s Approach

O&R will provide a test plan to the E/M for all Enrollment and Usage test cases (Enrollment, Drop and Usage) and E/M initiated Change Request.  The test plan will include account numbers, descriptions, and billing scenarios.  The account numbers provided are fictitious and applicable for testing within O&R’s Retail Choice test environment only.  In addition, E/Ms should be familiar with O&R Supplemental Information for each transaction set to be tested.  This document provides guidelines relevant to O&R data and processes.  For example, this document will include descriptions of O&R’s handling of conditional and optional data elements, as outlined in the corresponding NY State EDI Implementation Guides.

Both the E/M and O&R must sign-off at testing kickoff that each party is prepared to commence testing.

##### The Structure of the Tests

O&R’s Core I - Enrollment and Usage test cases and account numbers are organized into test Stages.  These test Stages coincide with the structure outlined in Collaborative’s TOP for Enrollment and Usage testing.  All services (electric, gas and unmetered electric), as appropriate, will be tested in each Stage concurrently.  The test Stages and their associated EDI transactions are:

|  | STAGE NAME | TRANSACTION(S) |
| --- | --- | --- |
|  | Enrollment Request and Response | 814 |
|  | E/M Drop Request and Utility Response | 814 |
|  | Utility Drop Request | 814 |
|  | Historical Usage Request and Response | 814; 867 |
|  | Enrollment with Historical Usage as secondary Request and Response | 814; 867 |
|  | Current (Monthly) Usage and Response | 867, 824 |

O&Rs Core II - Billing Reconciliation and Account Change Testing is organized into test Stages.  E/Ms participating in Utility Single-Bill must be Phase I certified with the P.S.C. for Utility Rate Ready billing.  Only those E/Ms will test the denoted transactions.  The test Stages and their associated EDI transactions are:

|  | STAGE NAME | TRANSACTION(S) |
| --- | --- | --- |
|  | Invoice - Utility Rate Ready (USB only) | 810 |
|  | Remittance (USB only) | 820 |
|  | Change Request and Response – Marketer Request and Response (USB only) Utility Request and Response | 814 |
|  | Reinstatement Request Response - Utility Initiated | 814 |

At O&R, testing will be conducted in the Stage sequence outlined above.  Both the E/M and O&R must approve the results of each testing Stage prior to proceeding to the next testing Stage.

Most test Stages will consist of 2 Batches.  O&R reserves the right to change the number of test Stages or Batches at any time.  The Batches are described in the following table:

|  | BATCH- NAME | DESCRIPTION |
| --- | --- | --- |
| 1. | Primary | The Primary Batch may consist of approximately 25% of the total test cases in the Stage. |
| 2. | Final | The Final Batch may consist of approximately 75% of the total test cases in the Stage. |

O&R reserves the right to request that the E/M submit more than one Batch per EDI file.  For example, O&R may request that the E/M submit, in the same processing day, Stage 2 / Secondary and Stage 2 / Final Batches together in one EDI file.  Test progression is dependent upon the successful exchange of files and availability, within reason, of all testing personnel.

O&R adheres to the EDI Enveloping Rules outlined on page 21 of the TOP:

- “One data file will be transmitted in an HTTP session.”

- “Only one ISA (envelope) may be transmitted in a data file.”

- “Only one functional group (GS) will be used within an envelope (ISA).”

- “Multiple transactions (ST) of the same type will be allowed within functional group (GS).”  For example, 814 Enrollment and Drop Requests may be submitted by the E/M within the same functional group.

The E/M must complete all Test Stages and Batches prior to going live.

Both the E/M and O&R must sign-off at testing conclusion indicating that each party certifies the other party.  Both parties must agree to having satisfactorily completed all Stages prior to going live.

## Number of Concurrent Marketers

O&R reserves the right to limit the number of concurrently testing E/Ms as appropriate, based on experience and resources.

## Timing

O&R will provide testing account numbers and E/M O&R account number prior to testing kickoff.

For Phase III testing, O&R expects each testing Stage, as described above, to be completed within 2 business days from Stage kickoff.  If a testing Stage is not completed within 5 days of Stage kickoff due to E/M processing limitations, O&R reserves the right to drop the E/M from testing.

Each E/M will have up to four weeks to complete Enrollment and Usage testing with O&R.  If the E/M does not complete Enrollment and Usage testing within six weeks of Enrollment and Usage testing kickoff, O&R reserves the right to drop the E/M from testing.

##### Requirements and Assumptions

## Testing will be conducted in the Stage sequence outlined above.

O&R reserves the right to change the number of test Stages or Batches at any time.

If a testing Stage is not completed within 5 days of Stage kickoff due to E/M processing limitations, O&R reserves the right to drop the E/M from testing.

For Phase III testing, O&R must approve the results of each testing Stage prior to proceeding to the next testing Stage.

When more than one E/M is testing concurrently with O&R, each E/M must proceed through Test Stages together.  (i.e., O&R will follow the same business “thread” for concurrently testing E/Ms.)

For Phase III testing, each E/M will have up to four weeks to complete Enrollment and Usage testing with O&R.  If the E/M does not complete Enrollment and Usage testing within four weeks of Enrollment and Usage testing kickoff, O&R reserves the right to drop the E/M from testing.

E/M must complete all Test Stages and Batches prior to going live.

For E/Ms that handle both gas and electric, gas and electric will be tested concurrently.

Both the E/M and O&R must sign-off at testing conclusion indicating that each party has satisfied all test requirements and confirming that the E/M can move into EDI production.